MyHealthyGlucose.com

Website Roadmap

Building the go-to diabetes management platform on the web

Prepared for: Keyur Shah · DataSpark Tech LLC

Companion web platform for the MyHealthyGlucose app (Google Play, Open Testing)

Document version 1.0 — July 2026

# Progress Log

This section is updated after every build session so the roadmap always reflects what's actually live, not just what's planned.

| Feature / Task | Notes |
| --- | --- |
| Jul 21, 2026 — Foundation build | Repo scaffolded (Vite + React + TypeScript + Tailwind v4 + Framer Motion). Design system implemented: dark teal/navy background, brand-accurate teal→orange gradient accents, glassmorphic cards, Space Grotesk + Inter (self-hosted, no external font CDN). Signature animated element built: a self-drawing glucose trend card with count-up number, mirroring the app's real UI. |
| Jul 21, 2026 — Core pages | Home (hero, animated stats bar, features grid, how-it-works, CTA), About the App (pricing + release notes migrated from the current DataSpark site), About Us. Tools / Info Hub / Blog shipped as clear “coming soon” placeholders so navigation never dead-ends. |
| Jul 21, 2026 — Infrastructure | GitHub Actions workflow added for automatic build → deploy to GitHub Pages on every push to main. CNAME configured for myhealthyglucose.com. TypeScript compiles clean; production build verified. |
| Jul 21, 2026 — Tools DNS + go-live | Custom domain myhealthyglucose.com connected via GitHub Pages (4 apex A records + www CNAME to datasparktech.github.io). Redundant root CNAME removed; public/CNAME is the single source of truth. |
| Jul 22, 2026 — Phase 2 tools shipped | All four calculators built and live: BMI Calculator (metric/imperial, animated gauge, diabetes-risk context), Carb Calculator (searchable 45+ item food database across Indian/Western/staples, live meal total), A1C ↔ Average Glucose Converter (bidirectional, mg/dL + mmol/L, ADAG formula, reference table), and a 6-question Diabetes Risk Quiz (ADA-style factors, scored bands). Shared ToolShell + medical disclaimer components; Tools hub rebuilt as a real landing page. Math verified against reference values. |
| Jul 22, 2026 — Phase 3 Info Hub shipped | Diabetes Info Hub built and live: 5 evergreen cornerstone guides (types of diabetes; HbA1c & time-in-range; hypo vs hyper emergencies; diabetic diet basics across cuisines; newly-diagnosed checklist), each with structured sections, key-takeaways, medical disclaimer, related-tool CTA, and cross-links. Searchable A–Z glossary (23 terms). Data-driven system — new guides are added by editing one data file. Content verified in live DOM. |
| Jul 22, 2026 — Phase 4 + polish shipped | Login & blog system built on Supabase (secure email/password auth with admin + editor roles via app_metadata; admin can delete, editor can't). Full blog: public listing + single-post pages with Markdown rendering, plus an admin dashboard and create/edit editor with draft/publish. In-built Contact form (Formspree → connect@datasparktech.com) replacing the old mailto. Content fixes: removed Princeton city from About; footer Contact now links to the form. Interactivity/polish: app-showcase section with floating brand graphic, scroll-progress bar, animated mobile menu (site had no mobile nav before), staggered reveals. Ships in a graceful 'not configured yet' state until keys are added — SQL schema + step-by-step setup guide written to /docs. |
| Jul 22, 2026 — Backend live + Phase 5 + imagery | Owner connected a second free Supabase account + Formspree; login, blog admin, and contact form all verified working live. Phase 5 community features shipped: cuisine voting (anonymous, one-per-person, animated result bars), public feature-request board (submit + upvote, status tags), and a testimonials wall (public submit → team-approves before showing). New /community page + nav/footer links. Real photography added throughout (verified Unsplash images, free license): alternating photo-bands on the home page (thali, doctor+patient, healthy bowl), an image band on the Tools hub. Three ready-to-publish starter blog posts written to docs/starter-blog-posts.md. Phase 5 SQL schema in docs/supabase-schema-phase5.sql. |
| Jul 22, 2026 — Phase 6 tools + fixes + content | Fixed mobile homepage hero overflow (responsive type scale + global word-break + overflow-x guard). Added a Login/Dashboard button to the nav (desktop + mobile), auth-aware. Four new tools shipped: Glycemic Index & Load lookup, Insulin-to-Carb Ratio calculator, Hydration calculator, and a printable Emergency Guide — Tools hub now lists 8 tools. Four built-in blog posts now live immediately (What Is Diabetes, Early Signs of Diabetes, Just Diagnosed — Start Here, How Food Affects Blood Sugar) via a seed-post system that renders without the database; admin editor posts appear alongside them. More photography added to About Us and Info Hub. |
| Jul 22, 2026 — Phase 7: SEO, newsletter, testimonial admin, AI assistant | (1) Testimonial approval UI added to the admin dashboard — pending submissions show with Approve/Reject buttons (needs docs/supabase-testimonial-delete-policy.sql for reject). (2) Newsletter signup in the footer, storing to a Supabase subscribers table (docs/supabase-newsletter.sql). (3) SEO: per-page titles/descriptions/canonical/OG tags via react-helmet-async on home, guides, and blog posts; generated sitemap.xml (26 URLs) + robots.txt. (4) AI diabetes Q&A assistant at /assistant — chat UI with strong guardrails (education-only system prompt, client-side dosing-question blocks, persistent disclaimer), backed by a Supabase Edge Function that keeps the Anthropic key server-side (docs/SETUP-ai-assistant.md). 'Ask AI' added to nav. |
| Jul 22, 2026 — Phase 8: Trust, performance, content | (1) Legal/trust pages added: Privacy Policy, Terms of Use, and Medical Disclaimer (/legal/*), with footer links — fixes the previously broken privacy link and gives the health brand proper compliance footing (owner should get a lawyer to review). (2) Privacy-friendly, cookieless analytics (Plausible) that activates via a VITE_PLAUSIBLE_DOMAIN variable — no cookie banner needed. (3) Performance: route-level code-splitting (React.lazy) so visiting the homepage no longer downloads every tool/blog/admin bundle — 31 on-demand chunks. (4) Content push: 3 more blog posts (food & blood sugar, exercise & diabetes, understanding your numbers) — 6 posts total. Sitemap regenerated (32 URLs). (5) Contact email updated to connect@myhealthyglucose.com sitewide. |
| Jul 22, 2026 — Web-exclusive tools + app conversion | Built the buildable half of the owner's web/mobile strategy. (1) Expanded regional food database (~95 foods with carbs, GI, protein, fat across Indian, East/SE Asian, Middle Eastern, Mexican, African, Western cuisines). (2) Meal Glycemic Simulator + Smart Swapper — build a meal, see total glycemic load/carbs/protein/fat, get one-tap lower-GI swaps with % reduction. (3) CGM CSV Visualizer — drag-drop a Dexcom/Libre/Contour export, parsed 100% in-browser (private), shows avg glucose, GMI, time-in-range, and a glucose curve. (4) SEO lead-magnet calculators: Daily Carb & Fiber Target, Post-Meal Glucose Target Finder. (5) App Landing Zone on the homepage — QR code to install, Google Play badge, phone mockups, feature highlights for desktop→mobile conversion. Tools hub now lists 12 tools; sitemap at 36 URLs. NOTE: the web dashboard of mobile logs and caregiver sharing were scoped OUT — they require the Android app to sync data to a shared backend first (an app-dev project, not a website task). |
| Owner actions | Add app screenshots to the landing zone if you want real device shots (currently stylized mockups). The mobile-sync-dependent features (web dashboard, family sharing) need app-side development before the website can surface them. |

# Contents

- Progress Log

- 1. Vision & Objective

- 2. Design Direction — "Modern & Futuristic"

- 3. Information Architecture

- 4. Phased Roadmap  (Phases 0–7)

- 5. Recommended Tech Stack

- 6. Success Metrics by Phase

- 7. Compliance & Trust Notes

- 8. Immediate Next Steps

# 1. Vision & Objective

MyHealthyGlucose.com should grow from a simple app-landing page into a full diabetes management platform on the web — a destination people find through Google search, bookmark, and return to weekly, independent of whether they've downloaded the app yet. The site has two jobs that reinforce each other:

- Serve as a genuinely useful, free resource — calculators, guides, and tools people search for every day ("BMI calculator," "carbs in dal makhani," "A1C to average glucose").

- Convert that traffic into app installs and an email list, using the app's real strengths — the 500+ dish multi-cuisine database, all-in-one tracking, travel mode, and reports — as the natural next step after someone uses a free tool.

Success looks like: thousands of organic visitors per month landing on tool and guide pages, a steadily growing content library that outranks generic competitors, and a visibly consistent app-to-web brand experience.

# 2. Design Direction — "Modern & Futuristic"

Based on the reference video shared (style direction only — not to be copied or cloned, given copyright), the target aesthetic is a dark, glowing, data-forward SaaS/health-tech look. Concretely, that translates to:

- Dark-mode-first canvas — deep navy/near-black background (matches the app's existing dark mode), so content and gradients pop.

- Glowing gradient mesh & orbs — soft, blurred teal→violet→amber gradient blobs used behind hero sections and cards for depth, animated very slowly so it feels alive without being distracting.

- Glassmorphic cards — frosted, semi-transparent panels with subtle borders for feature cards, tool widgets, and stat callouts.

- Bold, confident typography — large geometric sans-serif headlines (e.g. Space Grotesk / Sora / Satoshi) paired with a highly legible body font for medical content (Inter / Source Sans).

- Data as decoration — animated glucose trend lines, live-feeling counters (e.g. "78% Time in Range"), and subtle chart motifs echoed from the app's own UI, so the site visually rhymes with the product.

- Restrained motion — scroll-triggered fades/slides and hover states, not constant animation — the audience skews toward people managing a chronic condition, so clarity and trust outrank spectacle.

- Accessible contrast — every glow/gradient choice re-checked against WCAG AA contrast, since this is a health resource, not a portfolio site.

This direction should be captured as a written design system (colors, type scale, spacing, component library) before any page is built, so every new tool or blog page automatically looks consistent.

# 3. Information Architecture

### Primary Navigation

- Home

- Tools  (Carb Calculator · BMI Calculator · A1C Converter · Risk Quiz · more over time)

- Diabetes Info Hub  (evergreen guides, glossary)

- Blog  (dated posts, recipes, updates)

- About the App  (condensed version of the current DataSpark site — features, pricing, screenshots, release notes)

- About Us

### Utility / Footer

- Privacy Policy · Terms · Contact / Support

- Newsletter signup

- Social + Play Store badge (App Store badge once iOS ships)

# 4. Phased Roadmap

The build is broken into eight phases, sequenced so that each phase ships something usable on its own — nothing sits half-finished for months. Timeline estimates assume part-time / solo-founder pace and should be adjusted once we agree on how much time per week you can commit.

| Phase | Timeline | Focus | Key Deliverables |
| --- | --- | --- | --- |
| 0 — Foundation ✓ underway | Weeks 1–2 | Infrastructure & design system | Repo, design tokens, base layout, deploy pipeline built. Domain DNS + legal pages still pending. |
| 1 — Core Launch ✓ underway | Weeks 3–5 | Flagship homepage & app showcase | Homepage, About the App, About Us shipped. Analytics + email capture still pending. |
| 2 — Tools Suite v1 ✓ shipped | Weeks 6–8 | First interactive calculators | BMI Calculator, Carb Calculator, A1C Converter, Diabetes Risk Quiz — all live. |
| 3 — Info Hub ✓ shipped | Weeks 9–11 | Evergreen educational content | 5 cornerstone guides + searchable A–Z glossary — all live. |
| 4 — Content Engine ✓ shipped | Weeks 12–14 | Blog & SEO growth | Supabase-backed blog + admin editor, login (admin/editor roles), contact form — live pending owner keys. |
| 5 — Community ✓ shipped | Weeks 15–18 | Engagement & retention | Cuisine voting, feature-request board, testimonials wall — live pending schema run. Real photography added site-wide. |
| 6 — Advanced Tools ✓ shipped | Weeks 19–24 | Deep reference utilities | Glycemic index/load, insulin ratio, hydration, emergency guide — live. Plus 4 built-in diabetes blog posts. |
| 7 — Scale & Authority ✓ shipped | Month 6–12+ | Credibility & reach | SEO (meta tags, sitemap, robots), newsletter, testimonial admin, AI assistant — all live pending owner setup. |

## Phase 0 — Foundation (Weeks 1–2)

Goal: the domain is live, technically sound, and every future page has a consistent design system to pull from.

| Feature / Task | Notes |
| --- | --- |
| Hosting & domain setup | Point myhealthyglucose.com to chosen host; decide GitHub Pages vs. Vercel/Netlify for blog/CMS flexibility; set up 301 redirects from the old datasparktech.com subdomain. |
| Tech stack scaffold | Static-site framework (Next.js static export / Astro) so calculators can be client-side JS and blog can be markdown-driven. |
| Design system | Color tokens, gradient/glow components, type scale, spacing, glass-card component, button/CTA styles — documented, not just implemented. |
| Base layout | Header nav, footer, mobile menu, dark-mode canvas applied globally. |
| Legal pages migrated | Privacy Policy, Terms — carried over and updated for the new domain. |
| Analytics & SEO baseline | Google Analytics / Search Console, sitemap.xml, robots.txt, basic schema.org markup plan. |

## Phase 1 — Core Launch (Weeks 3–5)

Goal: myhealthyglucose.com is publicly presentable — a visitor understands the app, trusts the brand, and can download it in one tap.

| Feature / Task | Notes |
| --- | --- |
| Homepage | Futuristic hero (per Section 2), pillars overview (Glucose · HbA1c · BP · Meds), animated stat counters, social proof, Play Store CTA. |
| About the App page | This is the page carrying over your current site's content — features, pricing tiers, screenshots, release notes, Play Store link — polished into the new design system. |
| About Us / Our Story | The "why we're building this" narrative — repositioned for the new site. |
| Email capture | Newsletter signup embedded in footer + at least one mid-page CTA. |
| Analytics validation | Confirm tracking, set up conversion goals (Play Store clicks, email signups). |

## Phase 2 — Tools Suite v1 (Weeks 6–8)

Goal: launch the first calculators — these are the pages most likely to be found via Google search from people who've never heard of the app.

| Feature / Task | Notes |
| --- | --- |
| BMI Calculator | Standard input + diabetes-risk context messaging, mobile-first, no login. |
| Carb Calculator | Search-based, drawing on the same dish-database concept as the app (Indian regional first, matching the app's current strength). |
| A1C ↔ Average Glucose Converter | Simple, fast, high search-volume tool. |
| Diabetes Risk Score Quiz | Short interactive quiz (age, weight, family history, etc.) with a results screen that soft-CTAs into the app. |
| Tools landing page | A hub page listing all tools with icons/cards, so search engines and users can browse the full set. |

## Phase 3 — Diabetes Info Hub (Weeks 9–11)

Goal: build topical authority — the evergreen content Google rewards long-term, and the content most likely to earn backlinks.

| Feature / Task | Notes |
| --- | --- |
| Cornerstone guides (8–10) | Type 1 vs Type 2 vs Gestational vs Prediabetes; Understanding HbA1c & Time-in-Range; Hypo vs Hyper emergency guide; Insulin types explained; Diabetes & exercise; Diabetes distress / mental health; Complications early-warning guide; Newly-diagnosed starter checklist. |
| Cuisine-based diet guides | Diabetic diet basics by region (Indian, Filipino, Mexican, Middle Eastern...) — directly reinforces the app's core differentiator. |
| Diabetes Glossary (A–Z) | Standalone reference page, strong for long-tail SEO and accessibility. |
| Internal linking pass | Every guide links to the relevant calculator and to the app's matching feature (e.g. Travel guide → app's Travel Mode). |

## Phase 4 — Content Engine (Weeks 12–14)

Goal: turn the site into a living publication, not a static brochure.

| Feature / Task | Notes |
| --- | --- |
| Blog infrastructure | Markdown-driven blog with categories/tags, author bio, share buttons. |
| Launch content (5–8 posts) | Recipe carb breakdowns by cuisine, myth-busting series, app update announcements, one patient-story-style post. |
| Newsletter automation | Welcome sequence nurturing subscribers toward the app download. |
| Editorial calendar | A simple recurring cadence (e.g. 2 posts/month) so the blog doesn't stall after launch. |

## Phase 5 — Community & Growth (Weeks 15–18)

Goal: give visitors a reason to participate, not just read — engagement signals also help SEO.

| Feature / Task | Notes |
| --- | --- |
| Cuisine voting | Carried over and improved from the current site — visible community input into the next cuisine the app supports. |
| Public feature request board | Upvotable roadmap, doubles as product feedback channel. |
| Testimonials / user story wall | Pulled from Play Store reviews + direct submissions. |
| Multi-language pass | Start with 2–3 languages matching the app's voice-logging support (e.g. Hindi, Spanish). |
| Share/referral tools | "Share this calculator/guide" social buttons on every tool and guide page. |

## Phase 6 — Advanced Tools & Reference (Weeks 19–24)

Goal: deepen the tools suite into a genuine reference library that competes with dedicated diabetes-tool sites.

| Feature / Task | Notes |
| --- | --- |
| Searchable Food Database (standalone) | Every dish gets its own indexable page/entry — huge long-tail SEO surface ("carbs in dal makhani"). |
| Insulin-to-Carb Ratio Calculator | For app users on insulin, with clear medical disclaimers. |
| Glycemic Index / Load Lookup Tool | Searchable, pairs naturally with the food database. |
| Medication Glossary | Plain-language explainer of common diabetes medication classes. |
| Emergency Info Page | Hypo/hyper emergency steps + a printable/shareable emergency card, mirroring the app's Emergency Medical ID. |

## Phase 7 — Scale & Authority (Month 6–12+, ongoing)

Goal: move from "good site" to "the site people cite" — the phase that compounds traffic and trust over time.

| Feature / Task | Notes |
| --- | --- |
| Professional content partnerships | Guest posts or review-by from a dietitian/endocrinologist — major credibility and backlink signal. |
| Nonprofit/association partnerships | Outreach to diabetes nonprofits for backlinks and co-promotion. |
| Press / media kit page | For future coverage and partnership inquiries. |
| Webinars / live Q&A | Periodic live sessions with health professionals, repurposed into blog/video content. |
| AI Q&A assistant (careful rollout) | Diabetes-info chat assistant with strong medical disclaimers and a clear "not medical advice" framing — legal review recommended before launch. |
| Personalized web dashboard (optional, long-term) | Only if there's demand for a logged-in web experience beyond the app — a bigger, separate initiative. |

# 5. Recommended Tech Stack

| Feature / Task | Notes |
| --- | --- |
| Framework | Next.js (static export) or Astro — fast, SEO-friendly, supports client-side calculators and a markdown/MDX blog. |
| Hosting | Vercel or Netlify recommended for easier blog/CMS workflow and preview deployments; GitHub Pages remains an option if simplicity is preferred over CMS convenience. |
| Content | Markdown/MDX files in the repo (or a lightweight headless CMS like Sanity/Contentful once the blog cadence justifies it). |
| Forms & email | A form service (e.g. Formspree/ConvertKit/Mailchimp) for newsletter capture and feedback forms. |
| Analytics | Google Analytics 4 + Search Console; optionally a privacy-friendly analytics tool (Plausible) given the health-data-conscious audience. |
| Domain | myhealthyglucose.com as primary; permanent redirect from myhealthyglucose.datasparktech.com. |

# 6. Success Metrics by Phase

- Phase 0–1: Site live, Core Web Vitals passing, analytics tracking confirmed.

- Phase 2: Tool pages indexed by Google; track calculator completions and Play Store click-throughs from tool pages.

- Phase 3: Organic impressions/clicks in Search Console for guide pages; average time-on-page.

- Phase 4: Newsletter subscriber growth; returning-visitor rate.

- Phase 5: Community participation (votes, feature requests, testimonials submitted).

- Phase 6: Long-tail keyword rankings for food-database entries; total indexed pages.

- Phase 7: Referring domains / backlinks; press mentions; overall organic sessions trending toward six figures annually.

# 7. Compliance & Trust Notes

Because this is a health-adjacent site, a few things should be baked in from Phase 0 rather than retrofitted later:

- Every calculator and guide carries a clear "not a substitute for medical advice, consult your doctor" disclaimer — consistent with the app's existing Play Store disclaimer.

- No health data is required to use any web tool — calculators should work anonymously, with no login, to minimize data-privacy exposure on the web side.

- If email capture or forms collect any health-related info, review against applicable privacy expectations before launch (this is a lighter bar than the app's data-safety declarations, but should stay consistent with the "we never sell your data" promise).

- The AI Q&A assistant (Phase 7) is the one feature that warrants a legal/compliance review before shipping, given the liability profile of AI-generated medical-adjacent answers.

# 8. Immediate Next Steps

- Confirm hosting choice (stay on GitHub Pages vs. move to Vercel/Netlify) — this decision gates Phase 0.

- Approve the design direction in Section 2 so a design system can be built once, not redone per page.

- Decide which Phase 0–2 tasks you want to tackle first when we move from planning into building.

End of document.